Milloy Web Studio

Software Requirements Specification

Rough Draft  —  April 2026

| Student | Porter Milloy |
| --- | --- |
| Institution | Centralia College — Centralia, WA |
| Program | AAS in App Development |
| Course | Capstone |
| Date | April 2026 |
| Status | Rough Draft — Living Document |

# 1. Project Overview

This project has two connected pieces: a client-facing web design business targeting local small businesses in the Centralia, WA area, and a personal portfolio website that displays the work produced for those clients.

Many local businesses rely entirely on Facebook pages or Google Maps listings with no dedicated website. When a potential customer searches for them, there is no menu, no photos, and nothing to build confidence before deciding to visit. This project addresses that gap by delivering clean, professional, mobile-friendly websites at an accessible price point — and documents the full process from client acquisition through launch.

The portfolio site serves a dual purpose: it gives prospective clients a place to view finished work, and it gives me a growing showcase of real shipped projects as I develop toward a tech career.

# 2. Problem Statement

## 2.1 The Client Problem

Local small businesses often have a strong in-person reputation but very little online presence beyond social media. When customers search for them on Google, they may find a listing — but there is no website to display a menu, services, hours, or photos in a format that actually builds trust and confidence.

This creates a lost-opportunity problem: the business shows up in search results, but has no destination to send those clicks to. A professional website solves this directly.

## 2.2 The Developer Problem

As a student entering the job market, I need a way to demonstrate real-world web development experience beyond academic assignments. Building actual client sites — with real requirements, real feedback, and real launches — creates portfolio pieces that coursework alone cannot replicate.

# 3. Project Goals

By the end of the capstone period, this project aims to:

- Build and launch at least one live client website for a local Centralia business

- Build and publish a personal portfolio website displaying completed client work

- Develop a repeatable process for scoping, building, and delivering websites

- Create a template system or workflow that reduces build time on future projects

- Work toward a SaaS-style tool where business owners answer a few questions and receive a ready-to-launch site

# 4. Scope

## 4.1 In Scope

- Client website builds: Home, About, Services, Gallery, and Contact pages

- Mobile-friendly, responsive design on all builds

- Basic SEO: meta tags, Open Graph tags, Local Business schema markup

- Google Maps embed and social media integration

- Portfolio website with project showcases, service descriptions, and contact form

- Client-facing documentation: proposals, agreements, invoices

- Hosting setup and domain management for each client

## 4.2 Out of Scope

- E-commerce or payment processing on client sites

- Custom CMS or client-editable backends (for initial builds)

- Mobile app development

- Ongoing SEO campaigns or paid ad management

# 5. User Stories

The following user stories describe the core needs of the two main audiences this project serves.

## 5.1 Client — Business Owner

- As a business owner, I want a website that shows my menu and hours so that customers know what to expect before they drive over.

- As a business owner, I want my website to look good on a phone so that customers browsing on mobile can find what they need easily.

- As a business owner, I want someone else to handle the technical side so that I can focus on running my business without worrying about hosting or maintenance.

- As a business owner, I want my Facebook page linked on my website so that my regular customers can still reach me the way they are used to.

- As a business owner, I want to own my domain and my content so that I am not locked in if I ever decide to change providers.

## 5.2 End User — Customer

- As a customer, I want to see the menu before I visit so that I know what I want to order and whether it fits my budget.

- As a customer, I want to find the address and hours quickly so that I can plan my trip without having to call or search through Facebook.

- As a customer, I want to see photos of the food or business so that I can feel confident in my decision before I go.

- As a customer, I want a contact form or phone number that is easy to find so that I can reach the business if I have a question.

## 5.3 Developer — Portfolio Visitor

- As a hiring manager or potential client, I want to see examples of real finished websites so that I can evaluate the quality of the work before reaching out.

- As a potential client, I want to understand the services and pricing clearly so that I can decide whether to get in touch.

# 6. Functional Requirements

## 6.1 Client Websites

- Display business name, tagline, hours, phone number, and address on the homepage

- Embed a Google Maps location on the Contact page

- Display a menu or services list with descriptions (and prices where applicable)

- Include a photo gallery pulling from provided images or existing Google/Yelp photos

- Link to the business Facebook page prominently

- Include a contact form or visible phone number for direct inquiries

- Load correctly and look professional on both desktop and mobile screens

- Include basic SEO markup: meta description, Open Graph tags, Local Business schema

## 6.2 Portfolio Website

- Display a homepage with a brief introduction and summary of services

- Include a Projects section with screenshots, descriptions, and live links for each completed client site

- Include a Services page listing what is offered and at what price

- Include a Contact page with a working form that sends inquiries to my email

- Link to my GitHub profile so visitors can see active development work

- Be mobile-friendly and fast-loading

## 6.3 Non-Functional Requirements

- All sites must load in under 3 seconds on a standard connection

- All sites must pass basic accessibility checks (readable contrast, alt text on images)

- Hosting must have 99%+ uptime (Vercel and Netlify both guarantee this on free tier)

- Contact forms must include basic spam protection

- Client domains must be registered in the client's name, not mine

# 7. Technical Stack

| Tool / Technology | Purpose |
| --- | --- |
| HTML / CSS / JavaScript | Core of every client site build |
| Next.js | Used for more complex builds; actively learning |
| Netlify / Vercel | Free hosting and serverless functions |
| Namecheap | Domain registration for clients |
| Node.js | Backend function environment for API integrations |
| Git / GitHub | Version control and portfolio visibility for employers |
| Claude Code | AI-assisted development to accelerate builds |

# 8. Anticipated Challenges

## 8.1 Client Acquisition

The hardest part of this project is not the technical work — it is getting business owners to say yes. Cold calling and cold emailing requires persistence, a clear value pitch, and the ability to handle objections confidently. Building a pipeline of interested clients with no existing portfolio is the first major hurdle.

Planned approach: target businesses that already show up on Google but have no website. The pitch centers on giving those search results somewhere to send people — not on making them findable in the first place.

## 8.2 Security

Any site that includes a contact form or API integration introduces surface area for abuse — spam submissions, bot traffic, and unexpected cost overruns. Implementing basic but effective protections such as rate limiting, input validation, and API spend caps is something I need to get right from the start.

## 8.3 Explaining Hosting and Domain Ownership

The server hosting model is currently the hardest concept for me to communicate clearly to clients. They need to understand what they own, what I manage, and what happens if they cancel. I plan to document this in plain-language agreements that spell out ownership explicitly, and refine that documentation with each new client.

## 8.4 Technical Learning Curve

Next.js and serverless functions are areas where I am still actively developing my skills. Some builds may surface edge cases I have not encountered before. The plan is to work through blockers using documentation, peer resources, and AI-assisted development without slowing down client delivery timelines.

## 8.5 Client Communication

Working with real clients — managing expectations, handling revision requests, and navigating pricing conversations — is a different skill set than writing code. Each interaction is a learning opportunity, and I expect to iterate on how I communicate and present my work throughout the project.

# 9. Project Timeline

The following is a rough phase-by-phase plan. Dates will shift as real client work begins, but this reflects the intended sequence of milestones.

| Phase | Focus | Target Milestone |
| --- | --- | --- |
| Phase 1 — Weeks 1-2 | Setup and documentation | SRS complete, GitHub repo live, business model finalized |
| Phase 2 — Weeks 3-4 | Client acquisition | At least one client meeting scheduled or proposal sent |
| Phase 3 — Weeks 5-6 | First client build | Site in progress, content gathered from client |
| Phase 4 — Weeks 7-8 | Launch and portfolio | First client site live, portfolio site started |
| Phase 5 — Weeks 9-10 | Polish and expand | Portfolio site live, second client outreach underway |
| Phase 6 — Weeks 11-12 | Documentation and reflection | Process documented, SRS updated, capstone submission ready |

Each phase depends on client responsiveness, so timelines are flexible. The priority is always to keep the client pipeline moving rather than waiting on a single response.

# 10. Where This Project Stretches My Skills

- Security implementation — rate limiting, form validation, and API spend controls

- Client-facing communication — proposals, agreements, objection handling, and follow-up

- Project scoping and delivery — estimating timelines and managing real expectations

- Next.js and serverless backend functions beyond what coursework has covered

- Git and GitHub workflow discipline — maintaining clean repos that employers will actually look at

# 11. Future Expansion

After establishing a repeatable build process with several real clients, the next step is a structured template system — reusable components and layouts that let me deliver a new site faster without sacrificing quality.

Further down the road, that template system becomes the foundation for a SaaS product: a tool where a business owner answers a short intake questionnaire and the system generates a ready-to-launch site tailored to their answers. This shifts the model from trading time for money to delivering value at scale.

This project is also a stepping stone toward a tech career or junior developer role. Maintaining an active GitHub, building real shipped products, and developing client communication skills all compound into a stronger professional profile over time.

# 12. Success Criteria

- At least one client website live and publicly accessible by end of term

- Portfolio website live with at least one real case study

- GitHub repository active and containing project documentation and code

- A documented, repeatable process for onboarding and delivering a client site

- Measurable improvement in client communication confidence over the course of the project

# Notes

This is a rough draft and a living document. Sections will be updated as the project evolves, clients are onboarded, and technical decisions are finalized. The project name is a placeholder pending a final decision.

# 13. Milestone 1 — Bill & Bea’s Drive-In & Espresso

The first milestone for Milloy Web Studio is a fully built, production-ready website for Bill & Bea’s Drive-In & Espresso, a 50+ year local institution at 1215 Harrison Ave, Centralia, WA. This represents the first real client deliverable of the capstone project.

## What Was Built

- Hero section with business name, tagline, star rating badge, and calls to action

- About section highlighting 50+ years of local history and community identity

- Photo gallery with masonry-style layout pulling from existing Google and Yelp photos

- Full tabbed menu covering Burgers, Sandwiches, Baskets, Dogs & Soups, Combos, Sides & Drinks, and Breakfast — all with real prices

- Hours and location section with embedded Google Maps and full contact details

- Customer reviews section featuring highlights from their 4.7-star Google rating

- Facebook CTA section linking to their existing page for ongoing community engagement

- SEO meta tags, Open Graph tags, and Local Business schema markup for Google visibility

- Fully responsive and mobile-friendly layout

## Technical Details

- Built in plain HTML, CSS, and JavaScript — no frameworks or build tools required

- Single-file deployment — ready to drag and drop to Netlify or Vercel

- CSS custom properties used throughout for consistent theming and easy future updates

- Sticky navigation with mobile hamburger menu for small screens

## Current Status

The site is complete as a demo and has been shared with the business. A proposal was sent and a response is pending. Upon client approval, the site will be deployed to Netlify with a custom domain registered through Namecheap.

# Changelog

This section tracks all updates made to this document after the initial rough draft submission.

## v1.0 — April 2026 (Initial Rough Draft)

- Initial document created covering project overview, problem statement, goals, scope, user stories, functional requirements, technical stack, anticipated challenges, project timeline, and success criteria

- Project name finalized as Milloy Web Studio

- Submitted to GitHub repository: github.com/portermilloy/Capstone-Web-Design-Business

## v1.1 — April 2026 (Milestone 1 Update)

- Added Section 13: Milestone 1 documenting the Bill & Bea’s Drive-In & Espresso website build

- Added Changelog section to track all future document revisions

- HTML file (BillAndBeasLatestWebsite.html) added to GitHub repository as code submission for Milestone 1